2️⃣ Feature Checklist for Execution (Phase-1 MVP)

✅ A. Foundation (Week 1–2)

Backend

- Django project setup

- Django REST Framework

- PostgreSQL schema design

- JWT authentication

- Role-based permissions (Admin / Wholesaler)

Infra

- VPS provisioning

- Nginx + Gunicorn

- Environment configs

- Media storage setup

✅ B. Core Domain Models

Inventory

- Battery model master

- Battery serial number system

- Warranty duration mapping

- Stock quantity tracking

Users

- Admin users

- Wholesaler users

- Consumer (implicit, no login)

✅ C. Admin Panel (Web)

- Login

- Create wholesalers

- Add battery models

- Upload / generate battery serials

- Allocate stock to wholesalers

- View sales & warranty records

- Basic dashboard metrics

✅ D. Wholesaler Features (Web + Mobile)

- Login

- View allocated inventory

- Place order

- Mark battery as sold

- Generate warranty certificate

- Capture consumer phone/email

- View sales history

✅ E. Warranty System (CRITICAL)

- Warranty creation on sale

- QR code generation

- Warranty PDF generation

- Public warranty verification endpoint

- Expiry date calculation

✅ F. Consumer Access (Minimal)

- Scan QR / enter serial number

- View warranty details

- Download warranty certificate

- No login required (Phase-1 rule)

✅ G. Notifications (Basic)

- Warranty confirmation email

- Optional SMS trigger

- Admin alerts for low stock (manual)

✅ H. Mobile Apps (Business Requirement)

React Native

- Wholesaler app

- Consumer warranty lookup

- Shared API layer

- App icons & splash screens

Store Readiness

- Play Store assets

- App Store assets

- Test builds

- Submission-ready configuration

✅ I. Testing & Launch

- API testing

- Critical flow testing

- Role-based access testing

- Production deployment

- Backup strategy

- Initial monitoring

🎯 Final Reality Check (Important)

Phase-1 is not:

- Perfect UX

- Fully automated accounting

- Complex analytics

- Claim workflows

Phase-1 is:

- Business usable

- Revenue enabling

- Trust building

- Future expandable

And honestly — this is exactly how real products are built.

Important - Consumer features revised for phase 1

✅ A. Authentication & Users

- Admin login (email + password)

- Wholesaler login

- Consumer OTP login (mobile/email)

- Role-based access control

- JWT auth for all clients

✅ B. Consumer Features (NOW INCLUDED)

Consumer Account

- OTP-based signup/login

- Consumer profile (name, phone, email)

- Auto-create account on first warranty claim

Warranty

- View owned warranties

- Claim warranty via QR / serial

- Download warranty certificate

- Warranty expiry status

Ordering (Lean)

- Browse battery models

- Browse accessories

- Place order request

- View order status (Pending / Accepted)

- No online payment (Phase-1 rule)

✅ C. Wholesaler Features

- Login (web + mobile)

- View allocated inventory

- Fulfill consumer orders

- Sell battery → generate warranty

- Assign warranty to consumer

- Sales history

✅ D. Admin Features

- User management (all roles)

- Battery & accessory catalog

- Inventory allocation

- Order oversight

- Warranty monitoring

- Basic analytics dashboard

✅ E. Warranty System (Core Asset)

- Auto warranty creation on sale

- QR code generation

- PDF certificate generation

- Public verification endpoint

- Consumer ownership mapping

✅ F. Mobile Apps (Business Critical)

React Native

- Consumer app (OTP + warranty + order)

- Wholesaler app

- Shared API client

- App icons, splash screens

App Stores

- Play Store assets

- App Store assets

- Store-ready builds

✅ G. Infra & Launch

- VPS deployment

- Media storage

- Backups

- Production config

- Logging & error tracking